SONATA

Home Media Project

Session Summary, 1 May 2026 (afternoon)

A productive working session. Git migration completed, Round 1 patcher applied with one follow-up fix, search performance patcher applied, and iOS background audio patcher applied. All changes verified on iPhone PWA. The Sonata source now lives in a proper local git repository and changes flow through commit and push to GitHub Pages.

# 1. Git migration completed

Sonata is now developed in a local git repository at C:\Users\peter\repos\sonata, connected to https://github.com/PeterSonata/Sonata. The OneDrive sonata-package folder has been superseded and can be deleted.

## Steps taken

- Installed git for Windows (version 2.54.0). Picked Notepad++ as default editor, left other installer options at defaults.

- Set global git identity (user.name = Peter, user.email = petermwhitfield@gmail.com).

- Created C:\Users\peter\repos\, cloned the GitHub repo into a sonata subfolder.

- Set up a tidy subfolder structure: bridge/, docs/, scripts/.

- Copied sonata-bridge.js into bridge/, the three .docx setup guides and SESSION_SUMMARY.md into docs/, and the four script files into scripts/.

- Added a .gitignore covering patcher backup files, OS junk, editor backups, and stray archives.

- First test commit and push went through cleanly. Three-command workflow now established: git add, git commit, git push.

## Things that tripped us up

- OneDrive cloud-only files (those marked with the cloud icon) caused PowerShell copy commands to fail with "directory name is invalid". Workaround was to use File Explorer drag and drop, which forces OneDrive to download the files in transit. For future copies, right-click the OneDrive folder first and pick "Always keep on this device" before moving anything.

- A drag-and-drop of the empty sonos-bridge folder lost what little it contained. Turned out the original was empty all along, so no recovery was needed. Folder was removed.

- A stray sonata-package.zip ended up in the repo root by accident and was caught by the .gitignore *.zip rule before it got committed.

# 2. Patcher pipeline applied

Four patchers ran cleanly in this session, in this order:

- sonata_round1.py - Round 1 tweaks (home navigate-only, tappable artists, remove All Tracks, back-to-home).

- sonata_round1_artist_drill.py - new follow-up to Round 1, fixes a quirk where home-drilled albums showed no artist line.

- sonata_round1_search.py - search performance fix (debounce, two-character minimum, result caps).

- sonata_ios_background.py - iOS lock-screen pause/resume and track-end advance, via the silent loop trick.

Each patcher created its own backup file in the repo root, gitignored so they stay out of git history. The backups can be deleted now that everything has been verified working: del sonata-pwa.backup-*.html.

# 3. Round 1 follow-up: artist drill

After applying Round 1 to iPhone, three of the four tweaks worked first time. Tweak 3 (tappable artist names) worked correctly in principle, but the test surfaced a pre-existing quirk: when drilling into an album from the home screen, no artist line appeared at all. Tweak 3 only makes existing artist text tappable; if the text is missing, there is nothing to tap.

The cause: the home card click handler and the Albums grid card click handler were both setting drillTarget to { type: "album", value: album } with no artist field. The album hero rendering code only shows the artist line when state.drillTarget.artist is truthy, so it stayed hidden. Drilling in from the Artists view worked because that path uses { type: "artist-album", value, artist }, where the artist is included.

## Fix

Wrote sonata_round1_artist_drill.py. Four small patches:

- Add data-artist attribute to the home album card.

- Pass card.dataset.artist through to drillTarget on home click (only when type is album, not for compilations or DJ mixes).

- Add data-artist attribute to the Albums grid card.

- Pass card.dataset.artist through to drillTarget on grid click.

Tested clean against the live source. Verified working on iPhone. Both home-drilled and grid-drilled albums now show the artist name beneath the title, and tapping it routes to the artist page.

## Detail worth remembering

When writing patchers against Windows-edited HTML, the source file uses CRLF line endings on disk but Python's read_text() converts them to LF in memory. Anchor strings in the patcher must therefore use \n, not \r\n. The first version of this patcher failed on the second anchor because it used \r\n; switching to \n made it run cleanly.

# 4. Verification on iPhone PWA

All eight tests passed on the iPhone home-screen PWA after applying the four patchers and pushing to GitHub.

## Round 1 + follow-up

- Tweak 1: Tapping a home album opens the album view, no auto-play. PASS.

- Tweak 3 + follow-up: Artist name now appears beneath album title on home-drilled and grid-drilled albums, tappable, routes to artist page. PASS.

- Tweak 6: All Tracks removed from sidebar nav. PASS.

- Tweak 8: Back button from a home-drilled album returns to Home, button label reads "Home" not "Back". PASS.

## Search performance

- Typing in the search box no longer lags, single keystrokes appear immediately. PASS.

- Single-character queries no longer trigger a search. PASS.

- Common queries show "showing X of Y" counts when results are truncated. PASS.

## iOS background audio

- Pause via lock screen, then press play via lock screen, resumes correctly. PASS.

- Track plays to natural end with screen locked, next track starts automatically. PASS.

## Cache-busting trick learned

After pushing to GitHub Pages, the iPhone PWA was still serving the previous cached HTML. Clearing Safari's website data (Settings, Safari, Clear History and Website Data) evicts the cached HTML and forces the PWA to fetch fresh on next open. Crucially, this does NOT wipe the PWA's library cache, which lives in IndexedDB or OPFS, separate from Safari's storage. So the library survives a Safari clear: no need to refetch ~42,000 tracks every time we want to test a code change. Worth knowing for the next session.

# 5. Repo state

Final layout of C:\Users\peter\repos\sonata after this session:

sonata-pwa.html         (live PWA, all patchers applied)
CHANGELOG.md
.gitignore
bridge/
  sonata-bridge.js
docs/
  SESSION_SUMMARY.md
  Sonata-Setup-Guide.docx
  Sonata-Bridge-Build-Guide.docx
  Sonata-Tweaks-April-2026.docx
scripts/
  sonata_round1.py
  sonata_round1_artist_drill.py
  sonata_round1_search.py
  sonata_ios_background.py
  delete-music-empty-folders.ps1

Five commits landed today:

- Add bridge code, docs, patcher scripts, and .gitignore (initial repo population).

- Apply Round 1 tweaks: home navigate-only, tappable artists, remove All Tracks, back-to-home.

- Round 1 follow-up: pass artist through on home and grid album drills.

- Apply search performance and iOS background audio patchers.

# 6. Patcher pipeline status

Updated since the morning session:

- Round 1 (4 tweaks): DONE, in production.

- Round 1 follow-up (artist drill on home and grid): DONE, in production.

- Search performance: DONE, in production.

- iOS background audio: DONE, in production.

- Round 2 (multi-disc unification): not started.

- Round 3 (genre art collages): not started.

- Round 4 (scroll memory, headline act): not started.

# 7. Housekeeping for next session

- Delete the four sonata-pwa.backup-*.html files in the repo root (del sonata-pwa.backup-*.html in PowerShell). They are gitignored anyway.

- Delete or rename the OneDrive sonata-package folder. It is now redundant and risks future confusion if anyone edits a file in it by mistake.

- When making future edits, always work in C:\Users\peter\repos\sonata and use git add, git commit, git push. Avoid the GitHub web editor going forward, since changes there create a divergence from the local copy.

# 8. Next session priorities

Per the revised order of work agreed in the morning session, the next block is bridge work. The Sonata client is now in a good state, so attention shifts to the NAS:

- Fix the "fetch is not a function" error in the bridge's /mbid route. node-fetch v2 was supposedly installed but the error log still shows it. Likely either the install did not take in the right node_modules location, or sonata-bridge.js does not require node-fetch correctly.

- Add a server-side artist photo cache endpoint to the bridge so the MusicBrainz and fanart.tv crawl happens once across all devices, instead of every device crawling independently.

- Add /playlists GET and POST endpoints to the bridge so playlists sync across phone, desktop, iPad.

- Add a library cache endpoint to the bridge so first-load on new devices goes from minutes to seconds. Pagination logic moves from Sonata client to the bridge.

- Add Sonos routes to the bridge (the cast button on iPad currently does nothing because no Sonos endpoints exist).

After the bridge work, the Sonata Radio view (decided in favour, deferred) and Rounds 2, 3, 4 of the patcher pipeline.

# 9. Quick reference

## Key addresses

| Item | Value |
| --- | --- |
| NAS local | 192.168.1.83 |
| DSM | http://192.168.1.83:5000 |
| Bridge | https://petersonata.duckdns.org:5443 |
| Jellyfin local | http://192.168.1.83:8096 |
| Jellyfin remote | https://petersonata.duckdns.org:8920 |
| Sonata (live) | https://petersonata.github.io/Sonata/sonata-pwa.html |
| GitHub repo | https://github.com/PeterSonata/Sonata |
| NAS SSH | ssh "Peter Admin@192.168.1.83" |
| Bridge file (NAS) | /volume1/sonata-bridge/sonata-bridge.js |
| Local repo | C:\Users\peter\repos\sonata\ |
| EE Hub | 192.168.1.254 |
| Music share | Y:\ (\\192.168.1.83\Music) |
| Movies share | M:\ (\\192.168.1.83\movies) |
| Shows share | T:\ (\\192.168.1.83\shows) |

## Useful commands

Standard edit-commit-push cycle:

git add .
git commit -m "Brief description of change"
git push

Apply a patcher (from repo root):

python scripts\sonata_round1.py
python scripts\sonata_round1_search.py
python scripts\sonata_ios_background.py
python scripts\sonata_round1_artist_drill.py

Local server for testing Sonata changes:

cd C:\Users\peter\repos\sonata
python -m http.server 8080

Then open http://localhost:8080/sonata-pwa.html in a browser.

Restart bridge on NAS:

sudo /usr/local/bin/pm2 restart sonata-bridge --cwd /volume1/sonata-bridge

Check bridge logs:

sudo /usr/local/bin/pm2 logs sonata-bridge --lines 20 --nostream

Clean up patcher backup files:

del sonata-pwa.backup-*.html

Sonata Home Media Project  |  Session Summary 1 May 2026 (afternoon)  |  Built with Claude